FACTORY DOCKING SYSTEM

Outbound & Cross-Docking Module
Requirements & Implementation Document

Version 1.0  |  March 2026  |  Logistics & Operations

# 1. Introduction & Scope

This document defines requirements for the Outbound and Cross-Docking modules. The Inbound module (raw_material_gatein, quality_control, grpo apps) is already built and live. This document covers only the two remaining modules.

| Module | Status | Description |
| --- | --- | --- |
| Inbound (Gate-In) | DONE | Vehicle entry, PO receipt, arrival slip, QC inspection, GRPO posting |
| Outbound (Dispatch) | TO BUILD | Pick, pack, stage, load, dispatch finished goods to customers |
| Cross-Docking | TO BUILD | Direct flow-through: inbound goods transferred directly to outbound truck |

# 2. Current System (Inbound - Already Built)

| Django App | Purpose | Key Models |
| --- | --- | --- |
| driver_management | Vehicle entry/exit at gate | VehicleEntry |
| raw_material_gatein | PO receipt and item tracking | POReceipt, POItemReceipt |
| quality_control | Arrival slip + QC inspection | MaterialArrivalSlip, RawMaterialInspection |
| grpo | Post goods receipt to SAP | GRPOPosting, GRPOLinePosting |
| sap_client | SAP B1 Service Layer integration | SAPClient (service) |

Architecture patterns to follow: DRF-based APIs, service layer for business logic, SAP integration via sap_client, company-scoped models, role-based permissions via Django groups.

# 3. Outbound Module - Requirements

Handles dispatching finished goods to customers. Starts when shipment orders are released from SAP and ends when the loaded truck departs. New Django app: outbound_dispatch.

## 3.1 Data Models

### ShipmentOrder

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| company | FK -> Company | Yes | Company scope |
| sap_doc_entry | IntegerField | Yes | SAP Sales Order DocEntry |
| sap_doc_num | IntegerField | Yes | SAP Sales Order DocNum |
| customer_code | CharField(50) | Yes | SAP Business Partner code |
| customer_name | CharField(200) | Yes | Customer display name |
| ship_to_address | TextField | No | Delivery address |
| carrier_code | CharField(50) | No | Assigned carrier code |
| carrier_name | CharField(200) | No | Carrier name |
| scheduled_date | DateField | Yes | Planned dispatch date |
| dock_bay | CharField(10) | No | Assigned bay (Zone C: 19-30) |
| dock_slot_start | DateTimeField | No | Booked slot start |
| dock_slot_end | DateTimeField | No | Booked slot end |
| status | CharField(20) | Yes | RELEASED / PICKING / PACKED / STAGED / LOADING / DISPATCHED / CANCELLED |
| vehicle_entry | FK -> VehicleEntry | No | Link to carrier vehicle |
| bill_of_lading_no | CharField(50) | No | BOL number |
| seal_number | CharField(50) | No | Trailer seal number |
| total_weight | DecimalField | No | Total load weight (kg) |
| notes | TextField | No | Notes |
| created_at / updated_at | DateTimeField | Auto | Timestamps |
| created_by | FK -> User | No | Creator |

### ShipmentOrderItem

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| shipment_order | FK -> ShipmentOrder | Yes | Parent order |
| sap_line_num | IntegerField | Yes | SAP SO line number |
| item_code | CharField(50) | Yes | SAP Item code |
| item_name | CharField(200) | Yes | Item description |
| ordered_qty | DecimalField | Yes | Quantity ordered |
| picked_qty | DecimalField | No | Quantity picked (default 0) |
| packed_qty | DecimalField | No | Quantity packed (default 0) |
| loaded_qty | DecimalField | No | Quantity loaded (default 0) |
| uom | CharField(20) | Yes | Unit of measure |
| warehouse_code | CharField(20) | Yes | Source warehouse |
| batch_number | CharField(50) | No | Batch number |
| weight | DecimalField | No | Item weight (kg) |
| pick_status | CharField(20) | Yes | PENDING / PICKED / SHORT |

### PickTask

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| shipment_item | FK -> ShipmentOrderItem | Yes | Item being picked |
| assigned_to | FK -> User | No | Assigned operative |
| pick_location | CharField(50) | Yes | Warehouse bin/slot |
| pick_qty | DecimalField | Yes | Quantity to pick |
| actual_qty | DecimalField | No | Quantity actually picked |
| status | CharField(20) | Yes | PENDING / IN_PROGRESS / COMPLETED / SHORT |
| picked_at | DateTimeField | No | Pick timestamp |
| scanned_barcode | CharField(100) | No | Barcode scanned |

### OutboundLoadRecord

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| shipment_order | OneToOne -> ShipmentOrder | Yes | Shipment being loaded |
| trailer_condition | CharField(20) | Yes | CLEAN / DAMAGED / REJECTED |
| trailer_temp_ok | BooleanField | No | Temperature check passed |
| trailer_temp_reading | DecimalField | No | Temperature reading |
| inspected_by | FK -> User | No | Inspector |
| inspected_at | DateTimeField | No | Inspection timestamp |
| loading_started_at | DateTimeField | No | Loading start |
| loading_completed_at | DateTimeField | No | Loading end |
| loaded_by | FK -> User | No | Loader |
| supervisor_confirmed | BooleanField | No | Supervisor confirmed |
| supervisor | FK -> User | No | Supervisor |
| confirmed_at | DateTimeField | No | Confirmation timestamp |

### GoodsIssuePosting

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| shipment_order | OneToOne -> ShipmentOrder | Yes | Shipment posted |
| sap_doc_entry | IntegerField | No | SAP Goods Issue DocEntry |
| sap_doc_num | IntegerField | No | SAP Goods Issue DocNum |
| status | CharField(20) | Yes | PENDING / POSTED / FAILED |
| posted_at | DateTimeField | No | Posting timestamp |
| posted_by | FK -> User | No | User who posted |
| error_message | TextField | No | Error details if failed |
| retry_count | IntegerField | No | Retry attempts |

## 3.2 Process Flow & Steps

| # | Step | Responsible | Description |
| --- | --- | --- | --- |
| 01 | Orders Released | ERP (Auto) | Production completion triggers ERP to release shipment orders. System syncs Sales Orders from SAP via Service Layer. |
| 02 | Pick Wave Created | System (Auto) | System generates PickTask records for each ShipmentOrderItem. Tasks assigned to warehouse operatives. |
| 03 | Picking | Warehouse Team | Operatives follow pick routes. Each item scanned. picked_qty updated. Short picks flagged. |
| 04 | Pack & Label | Pack Team | Goods consolidated onto pallets, wrapped, labelled. Weight recorded. packed_qty updated. Status -> PACKED. |
| 05 | Stage at Dock | Warehouse Team | Packed pallets moved to staging lane. 100% completion confirmed. Status -> STAGED. |
| 06 | Carrier Arrives | Gate Agent | Carrier checks in via VehicleEntry. Routed to Zone C bay. vehicle_entry linked. |
| 07 | Inspect Trailer | Dock Team | Trailer checked for cleanliness and temperature. OutboundLoadRecord created. |
| 08 | Load Truck | Dock Team | Pallets loaded and scanned. loaded_qty updated. Status -> LOADING. |
| 09 | Final Check & BOL | Dock Supervisor | Supervisor confirms. BOL generated. Driver signs. |
| 10 | Seal & Dispatch | Dock Operator | Trailer sealed. Goods Issue posted to SAP. Status -> DISPATCHED. |

## 3.3 API Endpoints

Base URL: /api/v1/outbound/

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| GET | shipments/ | List shipment orders with filters | Dock Supervisor, Logistics Manager |
| GET | shipments/<id>/ | Get shipment detail with items | All dock roles |
| POST | shipments/sync/ | Sync Sales Orders from SAP | System / Admin |
| POST | shipments/<id>/assign-bay/ | Assign dock bay and time slot | Dock Planner |
| GET | shipments/<id>/pick-tasks/ | List pick tasks | Warehouse Team |
| POST | shipments/<id>/generate-picks/ | Generate pick wave | Dock Supervisor |
| PATCH | pick-tasks/<id>/ | Update pick task | Warehouse Team |
| POST | pick-tasks/<id>/scan/ | Record barcode scan | Warehouse Team |
| POST | shipments/<id>/confirm-pack/ | Confirm packing complete | Pack Team |
| POST | shipments/<id>/stage/ | Mark as staged | Warehouse Team |
| POST | shipments/<id>/link-vehicle/ | Link carrier vehicle | Gate Agent |
| POST | shipments/<id>/inspect-trailer/ | Record trailer inspection | Dock Team |
| POST | shipments/<id>/load/ | Record pallet loading | Dock Team |
| POST | shipments/<id>/supervisor-confirm/ | Supervisor confirmation | Dock Supervisor |
| POST | shipments/<id>/generate-bol/ | Generate Bill of Lading | Dock Supervisor |
| POST | shipments/<id>/dispatch/ | Seal and dispatch | Dock Operator |
| GET | dashboard/ | Outbound dashboard and KPIs | Logistics Manager |

## 3.4 Business Rules & Validations

1. Dock bay must be Zone C (bays 19-30) only.

2. Pick tasks require ShipmentOrder status = RELEASED.

3. Cannot move to PACKED unless all items picked or marked SHORT (supervisor approved).

4. Cannot move to STAGED unless status = PACKED.

5. Vehicle must be linked before trailer inspection.

6. Trailer must pass inspection (CLEAN) before loading. DAMAGED requires supervisor override.

7. loaded_qty cannot exceed packed_qty.

8. Supervisor confirmation required before dispatch.

9. BOL and seal_number must be recorded before dispatch.

10. Goods Issue SAP posting must succeed before status = DISPATCHED.

11. All timestamps auto-recorded, not editable.

## 3.5 SAP Integration

### Sync Sales Orders (from SAP)

Pull released Sales Orders: GET /b1s/v1/Orders?$filter=DocumentStatus eq 'bost_Open'. Map to ShipmentOrder and ShipmentOrderItem. Use sap_client app.

### Post Goods Issue (to SAP)

On dispatch: POST /b1s/v1/InventoryGenExits with loaded items, quantities, warehouses, batches. Follow grpo/services.py pattern.

# 4. Cross-Docking Module - Requirements

Handles goods pre-allocated to outbound shipments that skip storage. Inbound and outbound trucks coordinated in Zone B. New Django app: cross_docking.

## 4.1 Data Models

### CrossDockOrder

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| company | FK -> Company | Yes | Company scope |
| cross_dock_number | CharField(30) | Yes | Auto: XD-YYYYMMDD-#### |
| sap_purchase_order | IntegerField | No | SAP PO DocEntry (inbound) |
| sap_sales_order | IntegerField | No | SAP SO DocEntry (outbound) |
| supplier_code | CharField(50) | Yes | Supplier code |
| supplier_name | CharField(200) | Yes | Supplier name |
| customer_code | CharField(50) | Yes | Customer code |
| customer_name | CharField(200) | Yes | Customer name |
| inbound_dock_bay | CharField(10) | No | Zone B bay for inbound |
| outbound_dock_bay | CharField(10) | No | Zone B bay for outbound |
| inbound_slot_start | DateTimeField | No | Inbound slot start |
| inbound_slot_end | DateTimeField | No | Inbound slot end |
| outbound_slot_start | DateTimeField | No | Outbound slot start |
| outbound_slot_end | DateTimeField | No | Outbound slot end |
| status | CharField(20) | Yes | PLANNED / INBOUND_ARRIVED / UNLOADED / QC_DONE / STAGED / OUTBOUND_ARRIVED / LOADED / DISPATCHED / CANCELLED |
| inbound_vehicle | FK -> VehicleEntry | No | Inbound truck |
| outbound_vehicle | FK -> VehicleEntry | No | Outbound truck |
| dwell_start | DateTimeField | No | Staging start (timer) |
| dwell_end | DateTimeField | No | Outbound load (timer stop) |
| seal_number | CharField(50) | No | Outbound seal |
| bill_of_lading_no | CharField(50) | No | BOL number |
| notes | TextField | No | Notes |
| created_at / updated_at | DateTimeField | Auto | Timestamps |
| created_by | FK -> User | No | Creator |

### CrossDockItem

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| cross_dock_order | FK -> CrossDockOrder | Yes | Parent order |
| item_code | CharField(50) | Yes | SAP Item code |
| item_name | CharField(200) | Yes | Item description |
| expected_qty | DecimalField | Yes | Expected from supplier |
| received_qty | DecimalField | No | Received at unload (default 0) |
| inspected_qty | DecimalField | No | Passed QC (default 0) |
| transferred_qty | DecimalField | No | Loaded to outbound (default 0) |
| uom | CharField(20) | Yes | Unit of measure |
| inbound_pallet_id | CharField(50) | No | Inbound pallet barcode |
| outbound_label | CharField(100) | No | Re-labelled barcode |
| qc_status | CharField(20) | No | PENDING / PASSED / FAILED |
| requires_relabel | BooleanField | No | Needs different labels |

### CrossDockQCCheck

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| cross_dock_order | OneToOne -> CrossDockOrder | Yes | Parent order |
| inspector | FK -> User | No | QC Inspector |
| inspection_type | CharField(20) | Yes | VISUAL / FULL |
| visual_ok | BooleanField | No | Visual check passed |
| quantity_ok | BooleanField | No | Quantity matches |
| labels_replaced | BooleanField | No | Re-labelling done |
| remarks | TextField | No | Inspector remarks |
| inspected_at | DateTimeField | No | Timestamp |
| status | CharField(20) | Yes | PENDING / PASSED / FAILED |

## 4.2 Process Flow & Steps

CRITICAL RULE: Inbound delivery must arrive at least 90 minutes before outbound truck departs. If breached, goods move to standard put-away.

| # | Step | Responsible | Description |
| --- | --- | --- | --- |
| 01 | Goods Flagged | System (Auto) | System identifies PO lines linked to outbound SO. CrossDockOrder created. Status: PLANNED. |
| 02 | Dual Appointment | Dock Planner | Book inbound + outbound slots in Zone B (bays 13-18). 90-min gap enforced. |
| 03 | Inbound Arrives & Unloads | Receiving Team | Standard arrival via VehicleEntry. Pallets scanned. received_qty updated. Status -> UNLOADED. |
| 04 | QC Check & Re-Label | QC Inspector | Quick visual inspection. Re-label if needed. Status -> QC_DONE. |
| 05 | Stage in Cross-Dock Lane | Dock Team | Pallets to Zone B staging. dwell_start recorded. Status -> STAGED. |
| 06 | Outbound Truck Arrives | Gate Agent | Carrier checks in. outbound_vehicle linked. Status -> OUTBOUND_ARRIVED. |
| 07 | Transfer to Outbound | Dock Team | Pallets moved to outbound trailer. Scanned. transferred_qty updated. Status -> LOADED. |
| 08 | BOL & Goods Issue | System (Auto) | BOL generated. Goods Issue posted to SAP. seal_number recorded. Status -> DISPATCHED. |

## 4.3 API Endpoints

Base URL: /api/v1/cross-dock/

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| GET | orders/ | List cross-dock orders with filters | Dock Supervisor, Planner |
| GET | orders/<id>/ | Get order detail with items | All dock roles |
| POST | orders/ | Create cross-dock order | Dock Planner, System |
| POST | orders/detect/ | Detect PO/SO pairs from SAP | System / Admin |
| POST | orders/<id>/book-slots/ | Book Zone B slots (90-min rule) | Dock Planner |
| POST | orders/<id>/inbound-arrive/ | Record inbound arrival | Gate Agent |
| POST | orders/<id>/unload/ | Record unloading with scans | Receiving Team |
| POST | orders/<id>/qc-check/ | QC inspection | QC Inspector |
| POST | orders/<id>/relabel/ | Mark re-labelling done | Dock Team |
| POST | orders/<id>/stage/ | Stage pallets, start dwell timer | Dock Team |
| POST | orders/<id>/outbound-arrive/ | Record outbound arrival | Gate Agent |
| POST | orders/<id>/transfer/ | Transfer to outbound truck | Dock Team |
| POST | orders/<id>/dispatch/ | Seal, BOL, Goods Issue, dispatch | Dock Operator |
| POST | orders/<id>/fallback-putaway/ | Convert to standard put-away | Dock Supervisor |
| GET | orders/<id>/dwell-time/ | Get current dwell time | All dock roles |
| GET | dashboard/ | Cross-dock dashboard | Logistics Manager |

## 4.4 Business Rules & Validations

1. Dock bay must be Zone B (bays 13-18) only.

2. Inbound and outbound slots must have >= 90-min gap. System enforces during booking.

3. If outbound truck not arrived within 90 min of unload, alert Dock Supervisor and suggest fallback.

4. Cross-dock goods must NOT go to storage unless converted via fallback-putaway by Supervisor.

5. QC is quick visual only (inspection_type=VISUAL), not full raw material inspection.

6. If QC fails, goods held. Failed items cannot proceed to staging.

7. Re-labelling only when outbound carrier format differs. requires_relabel flag controls this.

8. Dwell timer: starts at staging, stops at outbound load. Target: under 90 minutes.

9. transferred_qty cannot exceed received_qty.

10. Both inbound and outbound VehicleEntry must be linked before dispatch.

11. Goods Issue SAP posting must succeed before status = DISPATCHED.

12. Alerts at 60-min (warning) and 80-min (critical) dwell time.

## 4.5 SAP Integration

Detect Cross-Dock Pairs: Query SAP for PO lines linked to open SO lines (same item, matching qty). Use Service Layer for Orders and PurchaseOrders.

Post Goods Issue: POST /b1s/v1/InventoryGenExits with transferred quantities. Include PO and SO references.

# 5. Roles & Permissions

Map to Django Groups (following existing pattern in setup_groups script).

| Role | Outbound | Cross-Dock |
| --- | --- | --- |
| Dock Supervisor | Full access, overrides, approve short picks | Full access, approve fallbacks |
| Dock Planner | Assign bays and slots | Book dual Zone B appointments |
| Warehouse Team | Pick, pack, stage | N/A |
| Dock Team / Operator | Inspect, load, seal, dispatch | Unload, stage, relabel, transfer, dispatch |
| Gate Agent | Link carrier vehicle | Record inbound/outbound arrivals |
| QC Inspector | N/A | Visual inspection |
| Logistics Manager | Dashboard and KPIs | Dashboard and KPIs |

# 6. Database Schema Summary

## outbound_dispatch app

| Model | Table | Key Relations |
| --- | --- | --- |
| ShipmentOrder | outbound_dispatch_shipmentorder | FK: company, vehicle_entry |
| ShipmentOrderItem | outbound_dispatch_shipmentorderitem | FK: shipment_order |
| PickTask | outbound_dispatch_picktask | FK: shipment_item, assigned_to |
| OutboundLoadRecord | outbound_dispatch_outboundloadrecord | O2O: shipment_order |
| GoodsIssuePosting | outbound_dispatch_goodsissueposting | O2O: shipment_order |

## cross_docking app

| Model | Table | Key Relations |
| --- | --- | --- |
| CrossDockOrder | cross_docking_crossdockorder | FK: company, inbound/outbound_vehicle |
| CrossDockItem | cross_docking_crossdockitem | FK: cross_dock_order |
| CrossDockQCCheck | cross_docking_crossdockqccheck | O2O: cross_dock_order |

# 7. KPIs & Monitoring

## Outbound KPIs

| KPI | Target |
| --- | --- |
| Dock turnaround time | Under 60 minutes |
| On-time dispatches | 97% or above |
| Pick accuracy | 99.5% or above |
| Bay utilisation (Zone C) | 75% - 90% |
| Goods Issue success rate | 99% or above |

## Cross-Docking KPIs

| KPI | Target |
| --- | --- |
| Dwell time | Under 90 minutes |
| 90-min rule compliance | 100% |
| Fallback to put-away rate | Under 5% |
| QC pass rate | 98% or above |
| Bay utilisation (Zone B) | 60% - 80% |

# 8. Implementation Priority & Phases

## Phase 1: Outbound Core (HIGH)

Create outbound_dispatch app with models and migrations

ShipmentOrder sync from SAP Sales Orders

Pick task generation and picking workflow APIs

Packing and staging APIs

Carrier arrival integration with driver_management

## Phase 2: Outbound Dispatch (HIGH)

Trailer inspection and loading APIs

Supervisor confirmation flow

BOL generation (PDF)

Goods Issue posting to SAP

Outbound dashboard API

## Phase 3: Cross-Docking (MEDIUM)

Create cross_docking app with models and migrations

PO/SO pair detection from SAP

Dual appointment booking with 90-min rule

Inbound arrival, unload, QC APIs

Staging with dwell timer and alerts

Transfer and dispatch APIs

Fallback to put-away workflow

Cross-dock dashboard API

## Phase 4: Polish (LOW)

KPI reporting endpoints

Dwell time alert notifications

Barcode scanner integration testing

Admin panel for all new models

--- End of Document ---

Factory Docking System | Outbound & Cross-Docking Requirements | v1.0 | 2026